Staffing by project

Pre-Fab:

Kevin Free – Cutting shells, baffles, and skirts for Vertiv “224” jobs

Chris Lampp – Cutting parts for Vertiv jobs

Maurice Sellars – Making bottom head drain piping and elbows for first (24) Vertiv jobs

Cody Moose – Rolling shells for first (24) Vertiv jobs

Cory Shuman – Continue to work on job 089-25 until it is complete.

Brittany Mock – Run the Cobot on nozzle making for all (224) Vertiv jobs

Ashley Boyles – Start making skirt assemblies for the first (24) Vertiv jobs

Joseph Fahey – Work with Chris Allen to continue work on the Reco Tanks

Tank Fab:

Shelbi Foltyn – Start working on the first (24) Vertiv Tanks once completed with 012-25

Kevin McMoore – Continue to work on job 089-25 until it is complete.

Randall Shuman – Continue to work on job 089-25 until after the wall rings and fit and tacked. Then jump over to help on the first (24) Vertiv Tanks

Chris Allen – Continue to work on the Reco Tanks

Jason Batchelor - Start working on the first (24) Vertiv Tanks once completed with 012-25

Steven Lewis – Start working on job 013-25 by Monday 2/23/26

Wes Benoit - Continue to work on job 089-25 until it is complete.

Carl Wolfe - Continue to work on job 089-25 until it is complete.

Justin McAmis - Continue to work on the Reco Tanks

Launie Lacero - Continue to work on job 089-25 until it is complete.