Process Discovery

Automation Opportunities

Savannah Tank & Equipment Corp.

Prepared by Savannah Intelligence Systems LLC

Discovery Engagement: March 16 – April 3, 2026

Presentation Date: April 2, 2026

Stakeholders interviewed: April (PM), Dustin (Operations), Sherri (Office/HR/AP), Nick (Engineering & Procurement), Rutang (Lead Engineer), John (QC), Chris (Sales)

Additional input: Staff survey (7 responses), meeting observations, file reviews, JobBOSS database audit, ShopFloor evaluation

Automation Opportunities

Central finding: Savannah Tank owns tools it isn’t fully using.  🔍 = auto-created document, human reviews required

| QUICK WINS | MORE TIME → |
| --- | --- |
| 1. JAZZ HR PLUS (ATS) $3,480/year ~1 wk 👥 Sherri, all hiring managers - Saves 7–10 hrs/wk + $4K/mo Indeed spend 2. AUTO-ADD JOBS + BUILD PLANS → JOBBOSS ~1 wk 👥 Sherri - Eliminates 30–40 manual op entries per job - At 10 mins. Per job 3. QA/QC PACKET AUTOMATION 🔍 2–3 wks 👥 John - Weld maps, QC checklists, test forms - Saves ~45 min per tank - Full packets: needs additional scoping 4. JOB CHARTER 🔍 3–5 wks 👥 April, Nick, Rutang, Engineers - Auto-verify all customer docs against calcs/proposal/estimate - Creates single source-of-truth for drawings - U-DR-1 (~95%), Design Data Sheet, Job Entry Form – all in 1 | 6. DRAWING AUTOMATION 🔍 5–9 wks (pending AutoDsk) 👥 Rutang, Aalhad (India), Nick - 3 days → 1 day per drawing (67% reduction) - Also auto-generates BOMs: ~1.5–2 hrs/job saved 7a. PROCUREMENT — RFQ + PO CREATION 🔍 5–7 wks 👥 Nick - BOM → consolidated RFQs → vendor cards → POs → JobBOSS - Tracks which BOM items need RFQs vs. already purchased - Consolidates materials across jobs (3 jobs, same pipe → 1 order) 7b. PROCUREMENT — MTRL TRACKING 1–2 wks (after 7a) 👥 Nick, John, April, Dustin - Live material status per job from existing JobBOSS data - BOM items: RFQ’d vs. not ¦ purchased vs. not - PO due dates vs. job need dates — auto-flags gaps - Feeds Release-to-Shop checklist + meeting prep ---------------------------------------------------------------------- 8. SHOP SCHEDULE AUTOMATION 🔍 👥 Dustin, David, Chris, April - Phase 1: Capacity-Constrained Simulator → Phase 2: Scanner-Fed Live Schedule → Phase 3: Adaptive Auto-Scheduler 9. AUTO-CREATE BUILD PLANS 🔍 👥 Dustin, David - Phase 1: Historical Estimator → Phase 2: Scanner-Enhanced → Phase 3: Dimension-Driven 10 CAPACITY METER/FORECASTER 👥 Chris, David Phase 1: Backlog Heatmap → Phase 2: What-If Simulator → Phase 3: Predictive Forecaster |
| IMPLEMENTED IN PARALLEL During #1-10 ¦ SCANNER SYSTEM Everyone Requested in 4 separate interviews: PM, Production, QC, Shop Floor What scanners track: a) Live job status — every operation, every job b) QC hold enforcement — can’t advance without sign-off c) Time capture — replaces paper timesheets (~2 hrs/day saved) d) Material receiving — scanned against POs What scanners improve: a) Build plan + schedule accuracy (real actuals vs. estimates) b) Capacity forecasting (data-driven, not gut feel) c) Dashboard reliability (real-time vs. morning data) d) ASME audit trail (who, what, when, which job) 208 ops + 31 work centers already in JobBOSS Data Collection module already licensed Next step: meet with JobBOSS rep to scope config | CUTS DOWN TIME SEARCHING FOR JOB INFO 11. QC & JOB TRACKER + ALERTS 👥 John, Albert Upcoming inspections + approaching hold points Welder continuity alerts (compliance) Works without scanners; real-time with them Quick build 12. DEPARTMENT DASHBOARDS 👥 Everyone Each dept sees the data/metrics/info they need, daily Meeting days: click print and go Drawing/calc priority queue for engineering Needs per-department discovery to scope Quick once data flows Survey: 5 of 7 ask/call/walk around for job status. Only 1 of 7 uses the ERP. 1 piece of info = easy to find. Multiply by 50 data points × 55 jobs × daily = the real weight on every person. |

Staff Survey

Collected March 31 – April 1, 2026

“How much of your day involves moving info between systems?”

| A lot | ████ 2 |
| --- | --- |
| A moderate amount | ████████ 4 |
| A little | ██ 1 |

6 of 7 spend moderate-to-significant time moving data between systems.

“Where do you go for job status?”

| Ask / call / walk around | ██████████ 5 |
| --- | --- |
| Own or coworker’s spreadsheet | ████████ 4 |
| Job folder (paper or digital) | ████ 2 |
| Email | ████ 2 |
| JobBOSS (the ERP) | ██ 1 |

“What slows you down most?”

| Acquiring job-related info / documents | ██████████ 5 |
| --- | --- |
| Manual data entry | ████████ 4 |
| Assembling reports / doc packages | ██████ 3 |
| Keeping spreadsheets in sync | ████ 2 |

Acquiring info includes: waiting on other depts, searching for docs, getting clear picture of job status, chasing revised drawings

“Best candidate for automation?” — mapped to projects

| Response | Maps to project |
| --- | --- |
| Unified tracker / master schedule / QC tracker | #4 Job Charter + #10 QC Tracker + #11 Dashboards + #Scanners |
| Recruitment | #1 JazzHR |
| Overall Project tracking — “costs customers money” | #8 Schedule Automation + #11 Dashboards + #Scanners |
| Creating Checklists; From Interview: QC Holds | #3 QA/QC Automation #Scanners |
| Drawing text / drawing automation | #6 Drawing Automation |
| Actual JobBoss V2 – From Interview: Schedule + Time entry | #8 Schedule Automation #Scanners |
| Document verification / source of truth | #2 Job Charter |

Survey was done to validate interview findings identified significant pain points with each staff.

# Project Details

🔍 = auto-created, human reviews before use

#1  JAZZHR PLUS (ATS)

[QUICK WIN]    Sherri, all hiring managers    ~1 week (trial already active)

What: Off-the-shelf ATS. Screening/knockout questions auto-filter unqualified applicants. Each hiring manager gets their own login. Free syndication to Indeed, LinkedIn, Glassdoor, ZipRecruiter. Replaces: download → rename → save to P drive → spreadsheet → print → hand to manager.

Why: Sherri spends 7–10 hrs/wk on manual candidate handling. March Indeed spend: $4,051 across 5 postings. Specialized roles: $81–$131 per application. Most hires come from referrals — Indeed spend is largely waste without better filtering.

Cost: $3,480/yr (Plus plan). Already demoed with Sherri.

Note: Pause Indeed sponsored postings, use JazzHR free syndication. Re-enable Indeed only for hard-to-fill roles.

#2  AUTO-ADD JOBS + BUILD PLANS → JOBBOSS  🔍

[QUICK WIN]    Sherri, Dustin, David    ~1 week (combined)

What: OTTO auto-creates jobs in JobBOSS from quote/PO data and pushes build plans directly to JobBOSS. Eliminates manual job creation and the 30–40 manual operation entries per job that Sherri currently does from an Excel template. At ~10 min per job, this adds up fast at 30 jobs/month.

Why: Same job data currently entered into multiple systems. Build plan push eliminates significant data entry time and error risk.

Cost: Custom build (OTTO → JobBOSS).

#3  QA/QC PACKET AUTOMATION  🔍

[QUICK WIN]    John, Albert, QC department    2–3 weeks

What: OTTO parses XML → auto-generates weld maps, QC checklists, shop travelers, hydro/pneumatic test forms per job. Saves ~45 min/tank on form creation alone. Full QA/QC packet assembly (RT reports, coatings, MTRs, fit-ups, WPS from certified drawings) is a larger opportunity — needs additional discovery.

Why: John’s #1 pain point. Survey: “The amount of time it takes to prepare and complete documentation packages.” His pick: “Checklist creation.”

Cost: Custom build (OTTO).

#4  JOB CHARTER  🔍

[QUICK WIN]    April, Nick, Rutang, Engineers    3–5 weeks

What: OTTO checks all customer documents (drawings, data sheets, emails, specs) against calcs/proposal/estimation for discrepancies. If clean: auto-creates digital job folder + Job Charter (U-DR-1 ~95%, Design Data Sheet, Job Entry Form — all in one document) as the single source of truth for engineering drawings. If discrepancies found: flags to April, Chris, or sales assistant before work begins.

Why: Catches errors at the front gate before they compound downstream. Replaces engineers cross-referencing 4–5 separate docs to start a drawing. Nick’s survey answer was literally this.

Cost: Custom build (OTTO). U-DR-1 auto-fill ~95% from existing XML extraction.

#6  DRAWING AUTOMATION  🔍

[MORE TIME]    Rutang, Aalhad (India), Nick    5–9 weeks (pending Autodesk meeting)

What: Custom XML3D parser (extends OTTO’s existing extraction) feeds structured design data into Inventor iLogic. Engineers’ formulas generate the 3D model. Internals (baffles, coils, dip pipes) added from customer datasheets — easier once base parameters are locked in. Inventor auto-generates BOMs (~1.5–2 hrs/job saved). CWI (free add-on) evaluated by engineers and ruled out. Aalhad tried building parser but needs development expertise.

Why: Drawing time: 3 days → 1 day per drawing (67% reduction). David’s Strategy Deployment target: 30% — this delivers 67%. At 30+ jobs/month = massive engineering capacity recovered. Rutang survey: “if that can be automated it is gold.”

Cost: Custom build (OTTO + Inventor iLogic).

#7a  PROCUREMENT — RFQ + PO CREATION  🔍

[MORE TIME]    Nick    5–7 weeks

What: OTTO takes BOM, consolidates materials across jobs (e.g., 3 jobs need same pipe → one 20ft order), creates identical RFQ emails for multiple vendors. Vendor response cards: Nick inputs pricing per item per vendor, side by side. OTTO creates POs retaining job numbers and material allocation per job, pushes to JobBOSS. Tracks which BOM items have been RFQ’d, which haven’t, which are purchased.

Why: Nick’s entire BOM → RFQ → PO process is Excel + email. Every step manual. Nick’s survey: “send quote requests and prepare POs” as his bot wish.

Cost: Custom build (OTTO).

#7b  PROCUREMENT — MATERIAL TRACKING

[MORE TIME]    Nick, John, April, Dustin    1–2 weeks (after 7a)

What: OTTO queries existing JobBOSS data (12,044 POs, 218,168 material transactions). Live material status per job: received vs. on order vs. no PO. Tracks which BOM items RFQ’d vs. not, purchased vs. not. PO due dates vs. job need dates — auto-flags gaps. Feeds Release-to-Shop checklist (“are all materials in?”), scheduler (“can this job start?”), and meeting prep.

Why: Material status invisible to April/Dustin without asking Nick. Data already in JobBOSS — 100% of POs have due dates. Just needs querying and displaying.

Cost: Custom build (OTTO). Reporting layer on existing data.

#8  SHOP SCHEDULE AUTOMATION  🔍

[MORE TIME]    Dustin, David, Chris, April    Phased

What: Phase 1: Capacity-Constrained Simulator — generates schedule from build plans + material availability + work center capacity, for human review. Phase 2: Scanner-Fed Live Schedule — real-time actuals replace estimates, schedule auto-updates. Phase 3: Adaptive Auto-Scheduler — learns from historical patterns and adjusts dynamically.

Why: #1 cross-dept pain point. Chris: “project tracking — currently inaccurate — costs customers money.” SNF jobs carry Liquidated Damages. Schedule slippage has direct financial consequences.

Cost: Custom build (OTTO).

#9  AUTO-CREATE BUILD PLANS  🔍

[MORE TIME]    Dustin, David    Phased

What: Phase 1: Historical Estimator — generates build plans from 149,500+ historical time entries. FIT: 15% over estimate, MOVE TANK: 76% over, PRE FAB: 98.6% accurate. Phase 2: Scanner-Enhanced — actual vs. estimated hours feed back to improve accuracy. Phase 3: Dimension-Driven — build plan hours estimated from tank dimensions and specs, not just historical averages.

Why: Build plans currently manual Excel work. Accuracy depends on tribal knowledge. Historical data already exists to start making data-driven estimates today.

Cost: Custom build (OTTO).

#10  CAPACITY METER / FORECASTER

[MORE TIME]    Chris, David    Phased

What: Phase 1: Backlog Heatmap — visual representation of current shop load by work center and time period. Phase 2: What-If Simulator — “if we take this PO, what happens to the schedule?” Phase 3: Predictive Forecaster — projects capacity forward based on pipeline, historical throughput, and seasonal patterns.

Why: Chris has turned down POs because they can’t confidently assess capacity. David needs visibility into whether the shop can absorb new work without blowing up the schedule.

Cost: Custom build (OTTO).

SCANNER SYSTEM

[IMPLEMENTED IN PARALLEL]    Everyone    Need JobBOSS rep meeting to scope

What: Barcode scanners + JobBOSS Data Collection module (licensed, unused). Shop scans at each operation. QC holds enforced — job can’t advance without sign-off. Receiving scanned against POs. Replaces paper timesheets (~2 hrs/day ops staff). 208 operations + 31 work centers already defined in JobBOSS. Data Collection module already licensed. Primarily configuration + rollout + training, not a build from scratch.

Why: Requested in 4 separate interviews: PM, Production, QC, Shop Floor. Feeds real-time data into scheduling (#8), build plan accuracy (#9), capacity forecasting (#10), dashboards (#12), and QC tracking (#11). Everything works without scanners but everything works better with them.

Cost: Hardware (ruggedized scanners, off-the-shelf) + JobBOSS config + pilot + training.

#11  QC & JOB TRACKER + ALERTS

[VISIBILITY]    John, Albert, QC    Quick build; better with scanners

What: Dashboard: upcoming inspections, approaching hold points, welder continuity status, pending documentation. Alerts when work approaches a hold point without QC sign-off. Works without scanners (morning data entry); real-time with scanners.

Why: John’s continuity log updates fall behind when volume is high — that’s compliance exposure. Work sometimes advances past hold points before inspection. This makes QC proactive instead of reactive.

Cost: Custom build (OTTO) + ShopFloor integration.

#12  DEPARTMENT DASHBOARDS

[VISIBILITY]    All departments    Quick once upstream data flows; per-dept discovery needed

What: Each department sees the data, metrics, and info they need daily. Meeting days: view shifts to meeting prep — click print and go. April: job status + readiness + ship dates. Dustin: schedule + capacity + overdue ops. Nick: open POs + materials due + BOM completion. John: inspections + hold points + welder certs. Engineering: drawing/calc priority queue.

Why: 5 of 7 survey respondents ask/call/walk around for job status. Nobody has a single place to look. Monday PM meeting exists as a manual data sync session. 1 data point is easy to find — multiply by 50 data points × 55 jobs × daily = the real weight on every person.

Cost: Custom build (OTTO). Per-department scope needs additional discovery.

# Appendix A

#8  Shop Schedule Automation — The Learning Loop

|  | PHASE 1 | PHASE 2 (+Scanners) | PHASE 3 (+Predictive) |
| --- | --- | --- | --- |
| Data | Open jobs + corrected est hours • 14 work centers × 40 hrs/wk capacity • Delivery promise dates • Priority rules (promise date, % complete) • Historical throughput per work center • Correction factors per op type | Adds: • Real-time scan-in/scan-out • Actual WIP by bay/station • Queue depths between ops • Employee availability per shift • Delay/rework events | Adds: • Learned cycle times per op per employee • 6 years quarterly intake trends • Quote pipeline (pending jobs) • Seasonal/cyclical patterns • Predicted incoming work |
| How It Works | Week-by-week simulation allocates shared capacity across all active jobs by priority. Jobs queue when a work center is full. Shows realistic pipeline — not fantasy dates. | Schedule auto-updates as employees scan in/out. When a tank runs long at Test, downstream ops auto-ripple. Live dashboard: what is where, who is on what, what is waiting and why. | Schedule self-adjusts from learned patterns. Predicts delays before they happen. Auto-rebalances across work centers when bottlenecks form. |
| Accuracy | Static weekly projection | Live, updates within minutes | Predictive, flags problems 2+ weeks out |
| Timeline | 2–3 weeks | 3–4 weeks (after scanners live) | 4–6 weeks (after Phase 2 data) |

Current state: manual spreadsheet scheduling, static capacity assumptions. Phase 1 prototype already built (generate_master_schedule.py).

#9  Auto-Create Build Plans — The Learning Loop

|  | PHASE 1 | PHASE 2 (+Scanners) | PHASE 3 (+Vessel Params) |
| --- | --- | --- | --- |
| Data | Training data: • 28,172 completed production ops • 851 jobs across 115 customers • 161 operation types • 14 active work centers • Customer-specific median hours • 5-year accuracy benchmarks | Adds: • Real start/stop timestamps • Actual sequence flow per job • Employee throughput rates • Queue/wait times between ops • Rework/scrap time isolation • WIP snapshots | Adds: • Vessel OD, length, wall thickness • Material grade (304, 316, C276) • Nozzle & manway count • Design pressure & temperature • COMPRESS XML vessel parameters • Weight & capacity |
| How It Works | Template match for repeat customers (48% of jobs). Statistical estimator for similar jobs (30%). Human-assisted with OTTO pre-populated routing (22%). Applies correction factors per op type (e.g., welding +43%, cleaning +28%). | Model auto-updates estimates with every scanned operation. Learns why ops run long — wait time vs work time. Identifies employee-specific throughput variance. Flags when estimates drift from actuals. | Regression model predicts hours from vessel dimensions. “Build Nozzles-Weld = 1.5 hrs × nozzle count + 2 hrs base × material factor.” Handles novel vessel designs without historical match. |
| Accuracy | Build Plans: ~72–78% within target | Build Plans: ~85–88% within target | Build Plans: ~90%+ within target |
| Timeline | 3–4 weeks | 6–8 weeks (parallel to Phase 1) | 4–6 weeks (after scanners live) |

Current baseline: estimates run 11% over actual across 5 years. 58% of jobs exceed estimate. $464K in unplanned labor cost over 5 years.

#10  Capacity Meter / Forecaster — The Learning Loop

|  | PHASE 1 | PHASE 2 (+What-If) | PHASE 3 (+Predictive) |
| --- | --- | --- | --- |
| Data | Backlog data: • Open jobs + remaining est hours • Work center weekly capacity • Correction factors per op type • Delivery commitments • Historical throughput by WC per year | Adds: • Build Plan Generator output • Historical similar-job lookup • Customer promise dates • Overtime availability • Subcontractor capacity | Adds: • 6 years quarterly intake trends • Scanner-fed actual throughput • Seasonal/cyclical patterns • Quote pipeline (pending jobs) • Employee availability & hiring plans |
| How It Works | Stack corrected hours against weekly work center capacity. Project forward 8–12 weeks. Color-coded: Green (<80%), Yellow (80–100%), Red (>100%). Identifies bottleneck work center and week. | “What happens if Savannah Tank takes this new job?” Drops auto-generated routing into forecast, shows impact on all existing deliveries. Models overtime and shift scenarios. Calculates realistic promise dates. | Time-series model predicts incoming work by customer, quarter, and job type. Compares predicted intake vs available capacity 3–6 months out. Flags “need to hire” or “add a shift” decision points. |
| Key Output | “FIT is overloaded for 3 weeks starting April 14 — 520 hrs against 500 hr capacity” | “Taking the Neptune job pushes 3 Vertiv deliveries back 2 weeks. Add 80 OT hrs or promise June 6.” | “At current intake rate, FIT needs a 3rd crew by August. Vertiv Q4 renewal will exceed PRE FAB capacity by 15%.” |
| Timeline | 2–3 weeks (after Schedule v1) | 2–3 weeks (after Phase 1) | 4–6 weeks (after scanners live) |

Current state: no capacity visibility — scheduling decisions based on institutional knowledge.