NONCONFORMANCE REPORT

| NCR No. | 003-26 |  |  |  |  |  |  | DATE: | 2/17/2026 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| JOB No. | 089-25 |  |  |  |  |  |  | OTHER: |  |  |  |  |
| ITEM DESCRIPTION: |  |  |  |  | Anchor holes located in incorrect locations |  |  |  |  |  |  |  |
| DESCRIPTION OF NONCONFORMANCE: |  |  |  |  |  |  |  |  |  |  |  |  |
| During the process of attaching the shell sections to the floor the incorrect floor section was attached to each half of the shell sections resulting in the anchor hole locations not matching the designated locations on the design drawing. |  |  |  |  |  |  |  |  |  |  |  |  |
| QC INSPECTOR: |  | John Corwin |  |  |  |  |  |  |  |  |  |  |
| RECOMMENDED DISPOSITION |  |  |  |  |  |  |  |  |  |  |  |  |
| ☒ USE-AS-IS |  |  |  | ☐ REPAIR |  |  | ☐ RETURN TO VENDOR |  |  | ☐ OTHER |  |  |
| Updated drawings were supplied to the customer showing the current anchor hole locations. Customer approved the new anchor hole locations. The new anchor hole locations have been determined to be “USE-AS-IS”. As built drawings will be updated to reflect the new anchor hole locations. |  |  |  |  |  |  |  |  |  |  |  |  |
| QC INSPECTOR: |  |  | John Corwin |  |  |  |  |  |  |  | DATE: | 2/18/26 |
| DISPOSITION APPROVAL/ACCEPTANCE |  |  |  |  |  |  |  |  |  |  |  |  |
| ENGINEERING APPROVAL:(IF REQUIRED) |  |  |  |  |  | N/A |  |  |  |  | DATE: | N/A |
| QUALITY CONTROL MGR APPROVAL: |  |  |  |  |  | John Corwin |  |  |  |  | DATE: | 2/18/26 |
| INSPECTOR ACCEPTANCE: |  |  |  |  |  | N/A |  |  |  |  | DATE: | N/A |
| DISPOSITION COMPLETED |  |  |  |  |  |  |  |  |  |  |  |  |
| COMPLETED DISPOSITION AS RECOMMENDED? Yes ☒ No ☐ COMMENTS: |  |  |  |  |  |  |  |  |  |  |  |  |
| QUALITY CONTROL MGR APPROVAL: |  |  |  |  |  | John Corwin |  |  |  |  | DATE: | 2/18/26 |
| INSPECTOR ACCEPTANCE: |  |  |  |  |  | N/A |  |  |  |  | DATE: | N/A |